Parallel Roads of Lochaber - Mucomir - Designated Site Management Plan

Designated Sites covered by this plan

| Designated Site Name | Site Code | Site Type | Total Area of Designated Site (ha) | Area within this LMP (ha) | % in this LMP | % on NFE |
| --- | --- | --- | --- | --- | --- | --- |
| Parallel Roads of Lochaber | 1272 | SSSI | 14496.39 | 119.65 | 0.83 | 14.45 |

Aims and Objectives

Parallel Roads of Lochaber SSSI (Mucomir)

To protect the key features of the Parallel Roads of Lochaber SSSI that are located within the Mucomir Forest Block and maintain these features in favourable condition.

Felling of mature commercial conifers, and associated peatland restoration, within the designated area provides opportunities for improved mapping and identification of designated geological features. Due to the nature of the forest to bog restoration being exclusively targeted in areas of deep peat, designated geological features will be avoided.

Features on NFE and condition tables

Parallel Roads of Lochaber

| Site Type | Feature description | Feature category | SCM Condition (date assessed) | Condition on NFE |
| --- | --- | --- | --- | --- |
| SSSI | Fluvial Geomorphology of Scotland | Earth Sciences | Favourable Maintained (2022) | Favourable Maintained (2022) |
| SSSI | Quaternary of Scotland | Earth Sciences | Partially destroyed (2022) | Partially destroyed (2022) |

Pressures and proposed actions

Parallel Roads of Lochaber

| Site Type | Feature description | Pressures | Proposed action | Timescale | Map highlighting work & other key limiting factors |
| --- | --- | --- | --- | --- | --- |
| SSSI | Fluvial Geomorphology of Scotland Quaternary of Scotland | Dumping, spreading or discharge of any materials | Spoil generated during road / track construction to be placed in identified locations agreed, through planning consent or with NatureScot. | By agreement | Other key features – priority open habitats, riparian zones etc. to be avoided |
| SSSI | Fluvial Geomorphology of Scotland Quaternary of Scotland | Extraction of minerals including sand and gravel, topsoil or sub-soil | No quarries to be opened within vicinity of key designated features. Construction materials gained off-site where possible. | By agreement |  |
| SSSI | Fluvial Geomorphology of Scotland Quaternary of Scotland | Construction, removal or destruction of tracks, walls, fences, hardstands, banks, ditches or other earthworks, or the laying, maintenance or removal of pipelines and cables, above or below ground | Roads, tracks to be sited away from Parallel Road key designated features wherever possible in locations agreed through planning consent or with NatureScot. All heritage and natural features to be undisturbed excepting identified road lines. | By agreement | Other key features – priority open habitats, riparian zones etc. to be avoided |
| SSSI | Fluvial Geomorphology of Scotland Quaternary of Scotland | Forestry operations – harvesting | Harvesting operations to use temporary brash mat forwarder tracks where possible. Timber stacks located away from key designated features, in identified, agreed locations. Harvesting in vicinity of key designated features to avoid heavy rainfall periods. | By agreement | Access, watercourses and ground conditions may be limiting factors |
| SSSI | Fluvial Geomorphology of Scotland Quaternary of Scotland | Forestry operations – ground preparation, peatland restoration | Minimum ground preparation to achieve successful establishment. Mounding and peatland restoration operations to be avoided in vicinity of key designated features. | By agreement |  |

Operations within the LMP that could impact on the designated features on the NFE

Parallel Roads of Lochaber

| Operation Type | Detailed description of operation and method | Mitigation measures to be applied | Timing | Map reference & other relevant comments |
| --- | --- | --- | --- | --- |
| Clear felling | P1 and 2 Coupes: 33165 (P1) 33167 (P2) | Harvesting operations will go through the FLS work plan system. Environment team will check for key features prior to commencement of operations. Brash mats will be monitored and maintained throughout operations then reinstated after completion. Contract specification will highlight requirement to maintain mats adequately and reinstate; avoid timber stacks etc. in the vicinity of key designated features and to protect these during all operations. Forests and Water Guidelines will be applied. | 2026/27 2033/34 |  |
| ATV track construction | No strategic ATV tracks planned. Any requirement for tracks within coupes will be decided on following clear fell. | ATV routes will avoid the Parallel road key designated features where possible and all operations will be planned to avoid proximity to these. Agreed locations will be identified for temporary spoil heaps. FLS Environment team will check proposed track route prior to works commencing. Contract specification will highlight the key designated features. NatureScot will be consulted if tracks are required and necessary planning approvals / EIA determinations will be sought. Forests and Water Guidelines will be applied. | To be decided following clear fell, if required |  |
| Restocking | Coupe 33165 – 23.76 ha SS; 5.79 ha SP; 7.95 ha NBLs; 40.7 ha open Coupe 33167 – 17.22 ha SS; 5.94 ha NBLs; 11.61 ha open Planting with some natural regeneration of NBls | Ground preparation will be minimised as far as possible in vicinity of the key designated features. Mounding to be avoided near key designated features. Forests and Water Guidelines will be applied. | 2030 (33165) and 2037 (33167) |  |
| Forest to bog Peatland restoration | Ditch blocking, stump flipping/ground smoothing within and outside the designated area. Previously ploughed and planted areas will be re-wetted and restored to functioning bog habitat. Operations will be carried out by specialist contractors using wide-tracked, low ground pressure machinery. | Peatland restoration operations will go through the FLS work plan system. Environment team will check for key designated features prior to commencement of operations. Peat depth surveys will be conducted to inform appropriate management prescriptions. Groundworks will be avoided as far as possible in the vicinity of key designated features. UK Forestry Standard: Forest and water guidelines and “FCPG25 – Managing Forest operations to protect the water environment” best practice will be strictly followed to ensure no sediment enters nearby watercourses. | Following felling | TBC- as per Restock map |